Business Case:

1. Problem Statement

TF is facing a 20% decrease in the customers visiting their shop, resulting in 5% less sales. So they decide to connect with customers digitally.

2. Background Information

The company has experienced a 20% decrease in the numbers of customers visiting their store over the past 1year. The total sales of the company has decreased by 5% in the same period. Competitors are going digital to connect with new age customers and are spending on marketing.

3. Analysis of Options Considered

- Make the app with the help of developer and tester team in TF –  new hires, resources like internet, computers, workplace to be set up.

- Ask an app making agency to make the app- cost high, not reliable as compared to our own development team, may be time taking to resolve customer queries. Technical issues can take time to resolve.

- Spend more on marketing than going digital as advertising helps reach large number of customers- costs high, hire ad makers, may not reach all customers, may not give a clear picture of customer expectation.

4. Project Definition

The project involves developing the shopping application. The 1st working version must be released by the next 6months. This app should be a convenient and informative platform for shopping. Ease installation and navigation, secure user details.

The app developing, testing and deploying will be done by TF in the next 6months. This should give an increased sales to the company.

5. Vision, Goals and Objectives

Vision: To reach more customers and increase company sales.

Goals:

- Reach those customers who went away from the shop and attract new customers by next 12 months.

- After the app is available for the customers, 60,000 downloads in the first4 months

- Achieve 10% browsing to shopping conversion rate.

- Give an easy shopping experience on their mobile.

Objectives: Complete the first functional version of the application within next 7 months. User must be able to download the app from after 7 months.

Give a secure platform to the user details fed in the app.

6. Strategic Alignment Assessment

In this digital era it is convenient when customers can shop through their phones. They should get complete info about the dress they are looking for, customised in their phones.

This should build up a digital customer base who enjoy shopping with TF. Hence adding up to the sales of the company.

7. Benefit Analysis

Blend with the customers enjoying online shopping.

Get a large customer base by multiple shopping methods. Increase int the sales of the company.

Brand value improves, customer trust gained.

8. Financial Appraisal

Allocated cost: $50,000

9. Project Scope

In Scope:

Make an app that enhances the sales of TF and eases customers search on the app, give lots of options. Easy to navigate, search and make a purchase. Getting email and message updates about the order, shipping details and confirmations at all stages.

Out of Scope:

We do not provide a web version of the app. No international purchases or payments. Doesn't include multiple payment methods.